## Slide 1: Branch Campus Network Implementation

## Slide 2: Separate Parallel Networks
The UW-System network group has decided on implementing a separate but parallel network on the existing switches using new VLANs.
Connections to the main campus made over UWSysNet provided EVPN-MPLS cloud.
We have setup IPSEC encrypted tunnels between campuses using LSVPN.
Most RIs are trunking all traffic back to the main campus and using the main firewall to access the Internet. We have gone with a split-tunnel arrangement with a local firewall at each branch and Internet handoff locally with a separate WAN connections between campuses.
DHCP/DNS/Active directory sourced out of UWO and UWPlatt datacenters
VoIP will remain on the UWC system for the short term.
Aerohive wireless controller currently running at the Pyle Center eventually to be migrated to Platteville.

## Slide 7: Major Completed tasks
Setup WAN VPN connectivity with EVPN/IPSEC
Setup DHCP/DNS/IP routing
Survey/Document wiring infrastructure
Setup remote network management
Setup SCCM imaging
Provisioned UWPlatt user accounts and distribute credentials
Setup and migrated Email and calendars to uwplatt.edu O365
Migrated file shares and sharepoint
Migrated student records
Registered students for Fall term
Migrated computers to UWPlatt VLANs
Migrated printers
Migrated Video systems and mixer controls
Setup UWPlatt and UWGuest wireless SSIDs
Shutdown UWC Students and Guest SSIDs
Setup dining card systems
Setup wireless projection (Sharelinks)

## Slide 8: Significant remaining tasks
Setup/Migrate RockCo and Fox Collaborative Engineering VPN to EVPN/IPSEC
Migrate HVAC controls and remaining specialized devices and classroom controls
Migrate AeroHive wireless controller and WAPs to UWPlatt vmware infrastructure
Shutdown UWC BYOD and Secure SSIDs
Implement eduroam SSID
Schedule shutdown of UWC onsite VMs. Migrate VoIP DHCP server?
Migrate management of on-site vmware infrastructure, hosts, and storage (future depends on WAN connectivity)
Migrate management and logging of network devices and upses
Setup STP, BPDUguard, DHCP snooping, and Broadcast rate limits
Migrate VoIP phones to UW-Platteville hosted system.
Upgrade building, server, WAN uplinks to 10Gbps
Test/relabel wiring infrastructure